|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Meeting/Project Name:** | **Scrap Collector** | | | | | | |
| **Date of Meeting:** | 16/1/2020 | | **Time:** | | | 18h40 | |
| **Secretary:** | Nguyễn Duy Đạt | | **Location:** | | | Room 230FPT University | |
| **1. Meeting Objective** | | | | | | | |
| **Review task and assign task for team member** | | | | | | | |
| **2. List of Attendees** | | | | | | | |
| **Name** | | **Department/Division** | | **E-mail** | | | |
| Lại Đức Hùng | | Supervisor | | hungld5@fe.edu.vn | | | |
| Nguyễn Duy Đạt | | Team Leader | | datndse63093@fpt.edu.vn | | | |
| Tiết Lê Bảo Khánh | | Team Member | | khanhtlbse62247@fpt.edu.vn | | | |
| Nguyễn Hoàng Anh Trung | | Team Member | | trungnhase62282@fpt.edu.vn | | | |
| Nguyễn Hoàng Nhân | | Team Member | | nhannhse63259@fpt.edu.vn | | | |
| **3. Content** | | | | | | | |
| * **Review Use case diagram, vẫn chưa được, cần sửa đổi và bổ xung.** * **Review Report 1, cần kiểm tra lại một vài lỗi chính tả.** * **Review Conceptual ERD, cần sửa đổi và hoàn thiện.** * **Review conceptual Database diagram, cần sửa đổi và hoàn thiện.** * **Giảng viên giúp sinh viên làm rõ thêm business logic của đề tài.** | | | | | | | |
| **4. Action Items** | | | | | | | |
| **Action** | | | | | **Owner** | | **Due Date** |
| Report 2 | | | | | Dat | | 4/2/2020 |
| Update Use case diagram | | | | | Dat | | 4/2/2020 |
| Update Conceptual ERD | | | | | Nhan | | 4/2/2020 |
| Update Conceptual Database | | | | | Khanh | | 4/2/2020 |
| Create at least 4 use case specification | | | | | Dat | | 4/2/2020 |
| Create Main flow prototype for mobil application | | | | | Trung | | 4/2/2020 |
| [Optional] create Class diagram | | | | |  | |  |